# Complete Launch Roadmap for نُظُم (Nuzum)

## 📋 PHASE 1: Brand Identity & Assets (Week 1)

### What You Need to Prepare:

| Item | Description | Status |
| --- | --- | --- |
| Logo | Professional logo (SVG + PNG formats) | ⬜ Need |
| Favicon | 32x32 and 180x180 icons | ⬜ Need |
| Brand Colors | Confirm blue palette or customize | ⬜ Confirm |
| Business Info | Final name, phone, email, location | ⬜ Need |
| Social Media | Create Facebook, Instagram, LinkedIn, TikTok pages | ⬜ Need |
| WhatsApp Business | Set up with catalog | ⬜ Need |

### What I Can Create:

- ✅ Logo design (if you send me preferences)

- ✅ Favicon package

- ✅ Social media profile/cover images

- ✅ WhatsApp Business quick replies templates

## 📋 PHASE 2: Website Enhancements (Week 1-2)

### New Pages to Add:

| Page | Purpose |
| --- | --- |
| Portfolio/أعمالنا | Showcase client projects (like Shatla & Nakhla) |
| About Us/من نحن | Your story, team, mission |
| Service Details | Individual page for each service |
| Pricing/الأسعار | Packages or "request quote" |
| Blog/المدونة | SEO content, tips, case studies |
| FAQ | Common questions |
| Terms & Privacy | Legal pages |

### Features to Add:

| Feature | Description |
| --- | --- |
| Contact Form | Working form (needs backend) |
| Live Chat Widget | Tawk.to or Crisp (free) |
| WhatsApp Float Button | Always visible |
| Cookie Consent | GDPR compliance |
| Loading Animation | Professional first impression |
| 404 Page | Custom error page |
| SEO Meta Tags | For Google ranking |
| Open Graph Tags | For social sharing |
| Google Analytics | Track visitors |
| Schema Markup | Rich search results |

## 📋 PHASE 3: Content & Media (Week 2)

### Images Needed:

| Type | Quantity | Purpose |
| --- | --- | --- |
| Hero Image/Video | 1 | Background or side visual |
| Service Icons | 8 | Custom icons (not emojis) |
| Team Photos | 1-4 | About page |
| Office/Workspace | 2-3 | Trust building |
| Client Logos | 5-10 | Social proof |
| Portfolio Screenshots | 5-10 | Case studies |
| Testimonial Photos | 3-5 | Client reviews |

### Content Needed:

| Content | Details |
| --- | --- |
| About Us Text | Your story (Arabic + English) |
| Service Descriptions | Detailed for each service |
| Case Studies | 2-3 detailed project stories |
| Testimonials | Real client quotes |
| FAQ Content | 10-15 common questions |
| Blog Articles | 3-5 starter articles |

## 📋 PHASE 4: Technical Infrastructure (Week 2-3)

### Domain & Hosting:

| Item | Recommendation | Est. Cost |
| --- | --- | --- |
| Domain | nuzum.ly or nuzum.com.ly | $15-50/year |
| Hosting | Netlify (free) or Vercel (free) for static | Free |
| Email | Zoho Mail (free) or Google Workspace | Free-$6/mo |
| SSL Certificate | Free with Netlify/Vercel | Free |

### Backend Services (if needed):

| Service | Purpose | Cost |
| --- | --- | --- |
| Formspree/Netlify Forms | Contact form | Free tier |
| Calendly | Booking consultations | Free tier |
| Tawk.to | Live chat | Free |
| Google Analytics | Traffic tracking | Free |
| Hotjar | User behavior | Free tier |

## 📋 PHASE 5: Additional Systems (Week 3-4)

### Client Management:

| System | Purpose |
| --- | --- |
| CRM | Track leads & clients (Notion, HubSpot free) |
| Invoicing | Create professional invoices |
| Contracts | Service agreements |
| Project Management | Track projects (Trello, Notion) |

### Marketing:

| Item | Purpose |
| --- | --- |
| Business Cards | Physical networking |
| Presentation Deck | Sales meetings |
| Service Brochure | PDF download |
| Email Signature | Professional emails |
| Social Media Templates | Consistent posting |

## 📋 PHASE 6: Launch Checklist

### Pre-Launch:

- All pages completed

- All links working

- Mobile responsive tested

- Forms working

- Analytics installed

- SEO optimized

- Speed optimized

- Social media ready

- WhatsApp Business ready

### Launch Day:

- DNS configured

- SSL active

- Announce on social media

- Tell existing contacts

- Submit to Google Search Console

### Post-Launch:

- Monitor analytics

- Respond to inquiries

- Collect testimonials

- Update portfolio

- Regular blog posts

## 🎯 IMMEDIATE NEXT STEPS

Send me these and I'll build everything:

### 1. Business Information:

- Final business name (نُظُم confirmed?)

- Your phone number

- Your email

- Your city in Libya

- WhatsApp number

### 2. Logo Preferences (if you want me to design):

- Style: Modern/Minimal/Bold/Techy?

- Colors: Keep blue or different?

- Icon ideas: Abstract/Letter-based/Symbol?

### 3. Images (upload when ready):

- Your photo (for about page)

- Any workspace photos

- Client project screenshots

### 4. Content:

- Brief "About Us" story

- Your services with descriptions

- Any real testimonials

## 💰 What This Would Cost (If You Were Hiring)

| Item | Market Rate |
| --- | --- |
| Logo Design | $100-300 |
| Full Website (8 pages) | $500-1500 |
| Copywriting | $200-400 |
| SEO Setup | $150-300 |
| Social Media Setup | $100-200 |
| Total | $1050-2700 |

You're building this yourself = $0 + domain/hosting

## ✅ What I Can Do Right Now:

- Create enhanced website with all new sections

- Design a logo if you give me direction

- Create portfolio page with Shatla & Nakhla as first project

- Add all technical features (SEO, analytics code, forms)

- Create social media templates

- Generate all legal pages

- Create a PDF service brochure

## Project Progress (From Start → Now)

At the beginning of the project, I set up a Next.js website for Nuzum with a modern landing-page layout. The main goal was to create a bilingual (Arabic/English) business website that looks professional and includes a proper contact system for leads.

### 1) Website foundation (UI + structure)

- Created the main landing page sections: Hero, Services, Features, Process, Portfolio, Pricing, Contact, Footer.

- Implemented Arabic/English language switching (RTL/LTR) by toggling dir, lang, and updating text using data-ar and data-en attributes.

- Built a responsive navigation bar, section anchors, and mobile menu behavior.

### 2) Contact form (frontend)

- Designed a clean contact form with fields:

  - Name, Phone, Email (optional), Business Type, Project Details

- Added a honeypot field (website) as an anti-spam method.

- Implemented client-side validation and user feedback states:

  - Loading state (“Sending…”)

  - Success and error messages

### 3) Email sending (backend using Resend)

- Built an API route: app/api/contact/route.ts

- Connected the form to submit to /api/contact via fetch() instead of mailto.

- Integrated Resend to send emails to the business inbox with the customer’s details.

- Added optional replyTo behavior so replying to the email goes back to the customer if they provided an email.

- Added basic rate-limiting to reduce spam / abuse.

### 4) Environment configuration

- Created and correctly placed .env.local in the project root (same level as package.json).

- Added required environment variables for Resend:

  - RESEND_API_KEY

  - CONTACT_TO_EMAIL

  - CONTACT_FROM_EMAIL

- Tested successfully: form submission triggers an email correctly.

### 5) Database integration (Supabase)

To make the system more professional (not just emails), I implemented a database layer:

- Created a Supabase project and a table contact_requests with columns like:

  - id, created_at, name, phone, email, business_type, details, lang, ip, user_agent

- Integrated Supabase server-side in the API route using:

  - SUPABASE_URL

  - SUPABASE_SERVICE_ROLE_KEY

- Initially faced errors due to:

  - Column name mismatch (business_type vs misspelled variations)

  - RLS (Row Level Security) blocking inserts

- Fixed the issue by ensuring:

  - Correct column mapping in the insert

  - Using the correct service role key

  - Correct RLS handling

- Final result: submissions now save to Supabase successfully AND send emails via Resend.

## Current System Status (What works now)

✅ Website UI is live and responsive
✅ Arabic/English toggle works
✅ Contact form submits correctly
✅ Lead is saved into Supabase (contact_requests)
✅ Email is sent to the admin inbox via Resend
✅ Error handling + rate limiting + honeypot protection are implemented

## Next Steps (Recommended Roadmap)

### 1) Lead management dashboard (professional upgrade)

- Create an Admin page (protected) to view leads from Supabase inside the website:

  - Table view with search, filters, status tags (new/contacted/closed)

  - Ability to export CSV

- Add basic analytics: total leads, leads per week, conversion status

### 2) Add “status” + “notes” to leads table

In Supabase:

- Add columns:

  - status (default: “new”)

  - notes (text)

  - source (e.g., website form)
This lets you track progress like a real CRM.

### 3) Authentication for admin

- Add login for you only:

  - Supabase Auth or NextAuth

- Protect /admin route so nobody can view your leads.

### 4) Notifications improvements

- Send a confirmation email to the customer (auto-reply) with:

  - “We received your request”

  - Estimated response time

- Optional: WhatsApp notification integration later.

### 5) Production deployment

- Deploy on Vercel

- Add environment variables in Vercel dashboard

- Set a custom domain (e.g., nuzum.ly or nuzumagency.com)

- Add SEO essentials (OpenGraph, meta tags, sitemap, Google indexing)

### 6) Security & reliability

- Replace in-memory rate limiting with a real solution (Upstash/Redis)

- Add server-side validation schema (e.g., Zod)

- Log errors to a monitoring tool (Sentry)